## Slide 1: APB to I2C Bridge Project
Team Name :
Amit Mohanty
G. Akshay Kumar
Kirti Kumar
Pratik Kumar Panda

## Slide 2: Contents
Work assigned
TB Architecture
Architecture progress
Testcases planned
Coverage plan
Work remaining

## Slide 3: Work assigned
Task | ETA | Status
Spec. study | 6th October | 100% Completed
Verification Plan | 12th October | 100 % Completed
TB structure and testcases | 3rd November | 70% Completed
Debugging and closure | 10th November | Upcoming

## Slide 4: TB Architecture

## Slide 5: Architecture progress
Component | Progress | Status
DUT | 100% | Completed
APB Agent | 100% | Completed
I2C Agent | 100% | Completed
Scoreboard | 100% | Completed
Virtual sequence | 100% | Completed
Virtual Sequencer | 100% | Completed
Environment | 100% | Completed
Test | 100% | Completed
Top | 100% | Completed
Functional Coverage | 100% | Completed
Assertion | 0% | Ongoing

## Slide 6: Testcases planned

## Slide 7: Coverage plan

## Slide 8: Work remaining
Implementing assertions
Code optimizations
Adding comments